Marlin Firmware Development Process
DRAFT (7/26/2019)

Roles & Responsibilities:

- Cura Project Manager – Individual tasked with making decisions about Cura
- In-House Marlin Developer – Individual tasked with developing Marlin (currently Marcio)
- Upstream Marlin Developers – Individuals developing Marlin outside of Aleph Objects
- Project Manager – Individual tasked with managing a specific Lulzbot product releases
- Firmware Testers – Persons tasked with testing Marlin release candidates (currently ICS and various internal employees)

Day-to-day Marlin development by the In-House Marlin Developer will happen locally on his or her workstation in a checkout of “devel”. This local branch will track upstream Marlin and will be used for integration testing of new features in Marlin along with integration of new features for products under development in R&D. Pulls from upstream code happens as frequently as necessary to allow issues with upstream changes to be identified quickly and communicated with Marlin Upstream Developers via Push Requests.

The In-House Marlin Developer works with R&D and Project Managers to develop new features. At certain times, determined by the In-House Marlin Developer, the local working checkout of “devel” will be “published” (i.e. pushed) to the “devel” branch by executing a script called “publish.sh”. This script will increment the last digit of the version number (i.e. 2.0.0.X), push the change to “devel” and generate a git tag with the version number.

The “devel” branch will continuously be build by buildbot after each push and binaries for testing will be placed in an internally accessible location. During a product Alpha stage and Beta stage, the In-House Marlin Developer will work with R&D to test these builds and may request testers outside R&D to try such builds. Printers with “devel” firmware may be distributed within the company.

As R&D is typically working on several projects simultaneously, a single “devel” branch is used to ensure all new features work in unison with each other without conflicts. It is this continuous integration that allows us to provide unified, up-to-date firmware with a high likelihood of being able to work across all products. However, unintended interaction between products mean that “devel” is unsuitable for use as firmware for released products without testing. Frequent changes to “devel” and limitation on manpower also dictate that testing of every “devel” release across all products is not feasible.

To combat this, when a product is nearing release, and at times determined by the Cura Project Manager, a request will be made to the In-House Marlin Developer to generate a release candidate for inclusion in an upcoming Cura release. At this time, a version of firmware in the “devel” branch will be merged into a “release-candidate” branch (exact name TBD). The source of this merge typically either the latest code in “devel”, or any version which is deemed feature complete (i.e. a version which would be suitable for release if no further bugs were to be found).
The intent of the “release-candidate” is to freeze development of new features and prevent the incorporation of further untested changes from upstream Marlin or adverse effects from changes done for other products. The “release-candidate” will subsequently only receive fixes to bugs in existing functionality which are deemed critical, but will receive no new features or enhancements.

At the time of a “release candidate”, a determination must be made by the Cura Project Manager, in consultation with Project Managers, as to which products will be affected by this release candidate. The Project Manager(s) will decide upon the scope of testing necessary to ensure this release meets quality standards. The scope will include printers and toolheads that will receive the firmware once it is finalized.

Once the Cura Project Manager and/or Product Managers have made this decision, they will communicate with Firmware Testers to begin testing the “release-candidate”. The Firmware Testers will report any bugs that are found in the Marlin workboard.

Once a bug has been reported, the Cura Project Manager and/or Project Managers will determine the severity of the bug. Any bugs which are deemed critical enough to necessitate corrective action to the present “release-candidate” will be marked “severe” or “critical”

At such time, the In-House Marlin Developer will attempt to reproduce the bug in the “devel” branch. If the bug is reproduced, then a fix will be attempted in the “devel” branch and tested by the In-House Marlin Developer and R&D. As part of the development process, a fix developed in-house may be submitted to Marlin upstream for review by Marlin Upstream Developers. This review process may involve one or more pulls from upstream Marlin, to bring in new code and proposed fixes to the issue. If a fix cannot be done in-house, the issue will be reported upstream as a bug in the Marlin issue tracker.

Once this fix is finalized, it will fall into two situations. In most cases, the fix will be able to be applied to the “release-candidate” branch, as a git patch, or manually. In such cases, the “release-candidate” branch will receive the fix as a patch and an additional digit will be appended to the version number of the firmware in the “release-candidate”, representing an iteration on that release candidate (i.e. 2.0.0.X.Y). This is the most common situation.

The alternative case is that the bug cannot be reproduced in “devel” (meaning the issue has been fixed upstream), the fix cannot reasonably applied to the “release-candidate” due to conflicting changes in “devel”, or a fix cannot be developed in-house and is awaiting resolution upstream. In such cases, the In-House Marlin Developer will inform the Cura Project Manager and/or Product Managers that a fix is not available and request a decision on whether to abandon the “release-candidate” and make a new one or to proceed without the fix. In practice, this situation is relatively rare, as most critical bugs are resolved with small changes in the code.

Once a patch has been pushed into “release-candidate” a new round of testing will begin.

After sufficient testing, as determined by the Cura Project Managers and Product Managers, the “release-candidate” will be deemed fit for distribution. The Cura Project Manager will tag the release candidate and merge this into either “master”, a product specific repository, or a release specific branch (TBD). The Cura Project manager will now update the specific products in Cura to use the new firmware, in accordance to the scope of the testing identified earlier in this process. Products which are outside of the scope of testing will retain their previous firmware releases.